Resolution XIV.7 Part A, Annex 2
Template for proposed new Ramsar Regional Initiatives 


	1. Name of the proposed Ramsar Regional Initiative (RRI).
	Oceania Wetlands Initiative (OceaniaWet): A Ramsar Regional Initiative for Oceania under the Convention on Wetlands

Other title options: Oceania Ramsar Regional Initiative (ORRI), Oceania Ramsar Regional Network (ORRN), Oceania Ramsar Regional Hub (ORRH), Oceania Ramsar Wetlands Regional Initiative Centre, Oceania Wetlands Partnership (OWP), Blue Pacific Wetlands Initiative (BPWI), PacificWet (Pacific Wetlands Partnership for Oceania), Oceania Wetlands Network (OWN).


	2. Contracting Parties which are members of the proposed initiative will provide letters of commitment from Contracting Party members, indicating their financial contribution to the proposed initiative, as well as designating the official in the Government that will be the focal point for it during the following triennium. 
	Oceania Contracting Party members include Australia, New Zealand, Fiji, Palau, Republic of Marshall Islands, Papua New Guinea, Vanuatu, Samoa, Kiribati. The Oceania Ramsar Regional Initiative (RRI) may also invite participation from non-Contracting Parties, providing opportunities for engagement and supporting pathways towards potential accession to the Convention.
It is confirmed that the Secretariat of the Pacific Regional Environment Programme (SPREP) will provide administrative and/or funding support and serve as the host for the RRI. As host of the Oceania RRI, SPREP would be well positioned to engage and support Pacific Island countries and territories that are not yet Contracting Parties to the Ramsar Convention. By leveraging its regional networks and expertise, SPREP could support non-signatories to explore and progress accession, strengthening regional wetland governance and collaboration.



	3. Description of the expected coordination body and potential host.
	The proposed RRI will be coordinated through a regional governance structure led by SPREP as the host institution with demonstrated experience in wetlands, regional environmental governance, and capacity-building delivery.

SPREP would serve as the host and coordinating body as within their mandate, given their established mandate to support Pacific Island Countries and Territories (PICTs) in environmental management, its convening power across the Oceania region, and its existing engagement with multilateral environmental agreements, including wetlands-related initiatives. 

SPREP has demonstrated experience in delivering and coordinating regional initiatives under major multilateral environmental agreements, including the Convention on Biological Diversity (CBD) and the United Nations Framework Convention on Climate Change (UNFCCC). Through its established engagement with Pacific Island governments, youth networks and regional partners, as well as its observer status under the Convention on Wetlands, SPREP is well positioned to effectively facilitate a regionally led Oceania RRI. 

SPREP’s established regional mandate and international standing enable it to bridge global wetland conservation priorities with Pacific objectives and on-ground implementation, reinforcing Pacific ownership while strengthening international engagement. 

The RRI would include the following coordination bodies to ensure strong regional ownership, scientific rigour, and alignment with existing regional governance frameworks:
· A Steering Committee comprising representatives from Contracting Parties in Oceania (e.g. Australia, New Zealand), SPREP, the Ramsar Secretariat, a Technical and Policy Advisory Group including subject matter experts (STRP and Policy National Focal Points/members), and key partners.
· A Coordination Unit, hosted within SPREP, responsible for implementation, reporting, and partnership facilitation, formal meeting logistics and organisation.
· Allocation of an individual within SPREP to assist with resource mobilization and drafting grant agreements. 


	4. Type of RRI: regional centre or regional network, or a combination thereof, with a brief description.

	The RRI is proposed as a Ramsar Regional Network hosted by SPREP to coordinate a suite of core pilot projects anchored on at least five focal ‘Ramsar site hubs’ within the Oceania region, including at least three Pacific Island Ramsar site hubs, and one site each in New Zealand and Australia. These focal hubs would be where the network develops, tests and refines its approaches, producing tools and methods for replication across the region. The RRI would be open to all Oceania Contracting Parties, beginning with the members listed above (Box 2), and would deliver the key objectives set out below (Box 5).

The ‘Ramsar site hubs’ would serve as a case study and comprise existing Ramsar sites of International Importance that serve as focal points for collaboration, learning and showcasing across the RRI network. Rather than creating new sites or governance arrangements, the hubs would build on existing site management structures, partnerships, restoration initiatives, and conservation programmes in the region. 

The hubs would support applied learning by trialling and refining tools and methodologies, facilitating peer-to-peer exchange among wetland managers across Oceania, and sharing practical experience from on-ground conservation and restoration efforts. They would also provide a platform for awareness-raising and communication activities, highlighting the ecological, cultural and socio-economic values of wetlands and the benefits of their effective management.

By grounding the network in established Ramsar sites, the hubs would generate evidence, lessons learned and best-practice guidance that can be adapted and replicated by other Ramsar sites and wetland managers throughout the region.
As a network, RRI would link national Ramsar Administrative Authorities, site managers, Indigenous and local community organisations, research institutions and youth networks across the region, and coordinate common regional positions and joint preparation for Conferences of the Contracting Parties (COPs), Standing Committee (SC) meetings, and other formal meetings under the Convention.

The RRI would function as a regional network to:
· Develop innovative policy and technical tools tailored to wetland conservation in Oceania.
· Strengthen regional capacity by enhancing the exchange of technical knowledge and best practices in wetland policy, governance, and implementation of the Convention on Wetlands.
· Facilitate knowledge exchange and training programmes – particularly drawing on lessons from a core set of Wetlands of International Importance.
· Provide technical assistance for Ramsar site designation and management.
· Provide assistance for effective regional representation at COPs, SC meetings, and other formal meetings where regional positions on Convention matters are required. 


	5. Objectives of the RRI and rationale about how the RRI supports Contracting Parties in implementing the Convention and its Resolutions and guidance.
	The RRI aims to enhance the conservation and wise use of Wetlands of International Importance and other wetlands, which it will implement through the following objectives.

1. Develop innovative policy and technical tools and outputs tailored to Oceania: practical, region-specific guidance, methods and products for wetland conservation and management, developed and tested at the focal Ramsar sites and built for sharing across the region, with pooled training and exchange so that Parties, particularly small administrations, can apply them.
2. Advance wise use: Build a clearer shared understanding of the Convention's core principle of wise use, defined as the maintenance of wetland ecological character through the implementation of ecosystem approaches within the context of sustainable development. Demonstrate how this aligns with Indigenous and traditional concepts of integrated, relational and inclusive environmental management and decision-making, including managing wetlands as connected systems that link catchments, freshwater, coasts and oceans, reflecting Oceania's understanding of the land–sea continuum and the interconnections between people, culture and nature.
3. Close the Oceania wetland data gap: improve mapping of wetland extent, produce a regional wetland outlook on the status and trends of the region's wetlands (subject to funding), and support designation of new Ramsar sites in under-represented ecosystems where ecological significance outstrips current designation.
4. Strengthen the role of wetlands in climate adaptation and mitigation: address the region's defining climate-change-related wetland pressures, including saltwater intrusion into freshwater and the loss of coastal wetlands, advance the blue-carbon value of wetlands for climate mitigation, and support a Resolution to integrate climate change considerations into the Convention for presentation at COP16.
5. Embed traditional knowledge and participation of Indigenous Peoples and Local Communities: recognise and integrate traditional and local knowledge in the network's work, support the participation of traditional knowledge holders and local communities in wetland conservation and management.
6. Mainstream wetlands into national and regional policy: support Contracting Parties to embed wetland objectives in national biodiversity strategies and action plans (NBSAPs), national climate plans, water and land-use planning, and youth engagement, strengthening national implementation of the Convention, and reflecting these priorities in an updated Regional Wetlands Action Plan (RWAP) for the Pacific Islands (subject to funding).
7. Mobilise sustainable finance and partnerships: build a regional project pipeline and joint funding proposals, and explore a small-grants mechanism, working with SPREP, donors and International Organization Partners (IOPs), so the network can move beyond start-up funding toward long-term financial sustainability.

The following rationale describes how the RRI would support Contracting Parties in implementing the Convention and its Resolutions and guidance. 

· Oceania holds globally significant and diverse wetlands, from coral reef-associated systems and mangroves to peatlands and inland wetlands, yet across much of the region these are poorly mapped, under-represented in Ramsar designation, with scope to strengthen how national policy and law protect them and give effect to the Convention.
· Contracting Parties, many of them small island administrations, face limited technical and institutional capacity, geographic dispersion, constrained finance, persistent data gaps, and intensifying climate pressures such as sea-level rise and saltwater intrusion. 
· These are shared challenges that no single country can resolve alone. A regional network pools scarce expertise and creates a standing mechanism for cooperation. 
· Through the objectives above, the RRI translates the Convention's resolutions and guidance into practical, region-specific action, grounds that action in the principle of wise use as understood through Oceania's regional lens, and builds the partnerships and financing needed to sustain it. 
· This responds directly to the Convention on Wetlands Strategic Plan 2025 to 2034. It also aligns the RRI with the region's own priorities, principally the 2050 Strategy for the Blue Pacific Continent, and the Pacific Islands Framework for Nature Conservation and Protected Areas 2021-2025 and its successor. It gives effect to them for wetlands through a proposed refreshed Wetlands Action Plan for the Pacific Islands. In doing so it contributes to the Kunming-Montreal Global Biodiversity Framework (KMGBF).


	6. Describe the main objective to be reached with this RRI, indicating the geographical area, region and/or ecosystems to be covered.
	The overarching objective of the RRI would be to enhance the conservation and wise use of Wetlands of International Importance and other wetlands across the Oceania region through strengthened regional cooperation, region-specific tools and knowledge, and coordinated support for Contracting Parties to implement the Convention and mainstream wetlands into national policy.

The RRI would cover the Oceania region and prioritise vulnerable ecosystems, reflecting both regional ecological importance and areas of vulnerability to climate change. These include:
· Pacific Island Countries and Territories, as well as Small Island Developing States (SIDS) 
· Australia and New Zealand (as key technical and financial partners)
· Coastal wetlands (mangroves, seagrasses, tidal flats)
· Coral reef-associated wetland systems
· Small island freshwater wetlands
· Peatlands and inland wetlands
· Urban and peri-urban wetlands (where relevant)
· Other relevant wetland types or features identified as a conservation priority. 


	7. Please clearly identify the Goals and Targets of the Convention’s Strategic Plan that will be supported through the RRI.
	The RRI would directly support implementation of the Fifth Strategic Plan of the Convention on Wetlands (2025-2034) adopted at COP15, which emphasises strengthening wetland protection, restoration, wise use and international cooperation, and is aligned with global frameworks such as the KMGBF and climate adaptation agendas.

While the detailed indicator framework for the Fifth Strategic Plan is still being developed, the RRI would contribute to its core directions and priority outcomes as follows:

Goal 1 “Address and reverse wetland loss and degradation”
Targets: 1.1, 1.2, 1.3, 1.4
· Promoting regional wetland restoration initiatives, including nature-based solutions for climate resilience
· Supporting identification and prioritisation of degraded wetlands for restoration
· Facilitating regional knowledge-sharing on drivers of wetland loss, including climate impacts and land-use pressures. 

Goal 2 “Achieve the wise use of wetlands”
Targets: 2.1, 2.2, 2.3
· Supporting integrating of wetlands into: 
· NBSAPs
· Climate mitigation and adaptation strategies
· Water resource and land-use planning
· Promoting ecosystem-based approaches across sectors, including climate and disaster risk reduction
· Provide policy guidance and technical support to Contracting Parties, and share regional best practice case studies on wise use. 

Goal 3 “Conserve and manage Wetlands of International Importance effectively”
Targets: 3.1, 3.2, 3.3, 3.4
· Supporting designation of new Ramsar Sites, particularly underrepresented wetland types across Oceania
· Strengthening management effectiveness of existing Ramsar Sites, including planning and governance and capacity-building exchanges
· Enhancing site-based monitoring and reporting

Goal 4 “Enhance implementation of the Convention”
Targets: 4.1, 4.2, 4.3, 4.4, 4.5, 4.6, 4.7
· Build regional capacity and technical capability in wetland management, monitoring and reporting through knowledge-sharing across Oceania 
· Strengthen inclusive governance, including Indigenous and community-led approaches
· Facilitate regional coordination and partnerships, particularly through SPREP and allied networks
· Support transboundary collaboration for shared wetland systems
· Mobilise finance and partnerships, including access to climate and biodiversity funding
· Advance innovative financing approaches for wetland conservation.


	8. Please include names of relevant International Organization Partners and other NGOs that would like to participate in the initiative.
	The RRI may engage with the following Ramsar IOPs (to be officially confirmed):
· Wetlands International
· WWF (World Wide Fund for Nature)
· IUCN (International Union for Conservation of Nature)
· BirdLife International
· International Water Management Institute (IWMI).

Other relevant NGOs and regional organisations include (to be officially confirmed):
· Pacific Islands Roundtable for Nature Conservation
· The Nature Conservancy (TNC)
· Conservation International (CI)
· Mangrove Action Project
· Local – Samoa Conservation Society (wetland site programs, former president is CEPA Focal Point),
· Youth-based organisations (Youth Engaged in Wetlands (YEW), Nature-Fiji, Wetlands Pasifika).

These organisations could contribute technical expertise, implementation support, and co-funding opportunities for the RRI once established.


	9. Please name other potentially relevant partners and describe how they have participated in the preparation of the workplan and what role you expect them to assume if the RRI is endorsed.
	Other relevant key partners of the RRI may include:
· ADB (to be officially confirmed)
· Role: Strategic financing partner
· Contribution: Funding support for climate resilience, nature-based solutions, and wetland restoration
· Government agencies (Australia, New Zealand, Pacific Island countries)
· Role: National implementation and co-financing support
· Research institutions and universities in the Oceania region
· Role: Science, monitoring, and training
· Indigenous and local community organisations
· Role: Traditional knowledge integration and site-level management.


	10. Potential sources of funding for the RRI.
	The Oceania RRI is envisaged as a long-term mechanism to strengthen regional collaboration on wetland conservation and the wise use of wetlands across the region. During its establishment phase, the RRI will draw substantially on in-kind contributions from participating Contracting Parties, SPREP, and partner organisations. 

In-kind support from funding for aligned work programmes undertaken by Contracting Parties will support the RRI. These resources will enhance the delivery of wetland outcomes across Oceania, particularly for the Ramsar Site Hub Network. The in-kind resources will include staff time for coordination and governance, technical expertise, delivery of conservation outcomes at Ramsar Site Hubs (management, restoration monitoring, research), hosting of meetings and workshops, provision of office facilities and administrative services, communications support, contributions to regional reporting, and the delivery of capacity-building activities through existing programmes of work. Further in-kind contributions are anticipated through the participation of Ramsar Site Hub focal points and network members, who may contribute expertise, training, mentoring, case studies, meeting support, and knowledge-sharing activities through their existing programmes of work. 

The RRI would also seek to leverage complementary regional programmes and partnerships, including opportunities with regional partners such as the Asian Development Bank (to be officially confirmed) and other regional organisations where objectives align.

A key early priority for the RRI will be the appointment of a dedicated officer to develop a resource mobilisation plan within the host organisation (i.e. within SPREP), subject to available funding. The role would support budget and workplan development, coordination of governance arrangements, preparation of funding proposals, donor engagement, and broader resource mobilisation efforts. Establishing this capacity within SPREP will help ensure effective coordination of the RRI and support the transition from establishment activities to a sustainable, donor-supported programme of work.


	11. A workplan and budget for the following three years (Swiss francs (CHF) / year) – in accordance with Annex 3.
	Year 1 – Establishment and resource mobilisation

Key activities:
· Establish host functions and governance arrangements within SPREP
· Convene inaugural RRI meeting, Steering Committee, and Coordination Unit
· Establish Oceania Ramsar Site Hub Network, including appointing 5 focal Ramsar sites in the region
· Identify priority regional wetland issues and opportunities through engagement with national focal points
· Assign an individual to the resource mobilisation role to develop a resource mobilisation strategy and secure a funding pipeline (i.e. within SPREP)

Years 2-3 – Implementation and growth

Key activities:
· Expand and strengthen the Ramsar Site Hub Network
· Implement donor-funded projects aligned with RRI priorities and objectives
· Deliver regional capacity-building activities and technical workshops for learning exchanges among existing Ramsar sites, and supporting nomination of new Ramsar sites
· Promote the integration of wetland conservation and wise use into national policies, legislation, and regional environmental frameworks
· Facilitate the application of wetland science into climate resilience outcomes, including the development of a Resolution on climate change for COP16
· Support engagement of non-Contracting Parties and promote accession opportunities
· Develop regional guidance, tools/products, and knowledge-sharing resources
· Monitoring and reporting on RRI outcomes and delivery

Indicative budget for Years 1-3

	Budgeted activities
	Year 1 (CHF)
	Year 2 (CHF)
	Year 3 (CHF)

	Governance and regional engagement
	5,000
	5,000
	5,000

	Resource mobilisation and long-term financial strategy (incl. appointed officer)
	25,000
[10,000]
	25,000
[20,000]
	25,000
[20,000]

	Ramsar Site Hub Network establishment and implementation
	* 75,000
[50,000]
	* 100,000
[100,000]
	* 150,000
[300,000]

	Capacity building and technical exchanges
	-
	* 20,000
[30,000]
	* 20,000
[40,000]

	Development of guidance tools and resources 
	-
	* 10,000
[30,000]
	* 20,000
[40,000]



[] = non-core. Focus for resource mobilisation
* = estimated in-kind resources from existing aligned work programmes of Oceania Parties


	12. Confirm whether you plan to open an independent bank account for the initiative.
	TBC
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Annex 3
Reporting format for Ramsar Regional Initiatives



Template, Annual report and workplan 

(Please do not change the format)

Annual report for year XXXX and workplan for year XXXX
(6 pages maximum)
Submission deadline: XX XXXX
NOTE – to complete this template, please refer to the explanatory notes below


1.	General information

a.	Name of Ramsar Regional Initiative (RRI):  

b.	Have the terms of reference (TORs) or equivalent documents been updated? Yes / No 
(If yes, please provide the web link to the PDF version for the updated document(s).)

NOTE: Following Resolution XIII.9 paragraph 8, TORs or equivalent documents must be developed, which contain rules of procedure, structure, governance and membership, including the status of the Convention Secretariat’s participation in the RRI, and which should be consistent with the Resolutions and Recommendations of the Conference of the Parties.

c.	Is the RRI eligible for core funding from the Convention? 
Yes / No



2.	Work and activities undertaken during year XXXX

Provide a summary of the work undertaken by listing in the table below the Initiative’s activities, the results achieved, verifiable indicators, sources of information to verify achievements, and relevant Goals in the Ramsar Strategic Plan to analyse tasks in relation to the implementation of the Convention (Resolution XIII.9, Paragraphs 8, e). 


	Objectives
	Activities
	Results/
outcomes
	Verifiable indicators
	Means of verification / source of information
	Relevant Ramsar Strategic Plan Goals

	1. Objective one
	1.1 Activity undertaken
	Completed / Not completed

Outcomes:
	
	
	

	
	1.2 Activity undertaken
	Completed / Not completed 

Outcomes:
	
	
	

	2. Objective two



	
	
	
	
	

	




	
	
	
	
	

	




	
	
	
	
	

	




	
	
	
	
	




3.	Key achievements / results during year XXXX

a.	Please describe briefly the two or three main achievements / results during year XXXX (max. 200 words).







b.	For those RRIs receiving funding from the Convention in XXXX, if there were changes to the workplan for year XXXX, including postponement or delay, please indicate the reasons (max. 200 words).
	








c.	Please describe briefly the two or three main challenges, and lessons learned and planned measures to overcome the challenges / apply the lessons (max. 200 words). 
	









4.	Financial report for year XXXX

Provide financial information on income and expenditure. If a currency other than Swiss francs (CHF) is used, please write each income or expenditure in the currency used and use the current exchange rate to convert the total sum to CHF. 

For those RRIs receiving funding from the Convention in XXXX, please provide the necessary information in the table below. 

Total planned budget for year XXXX: ______(CHF) (as submitted in last year’s plan)

Details of sources of income and amounts:
	Sources of income
	Income received

	Convention core budget 
	amount 

	Other sources (please be specific, such as donor’s name, project name)
	Amount

	
	

	
	

	Total (CHF)
	(Total amount should be in CHF)



Detailed expenditure: 
	Budget Items
	Planned expenditure 
	Actual expenditure 
	Sources of income

	1.1 activity
	
	
	

	1.2 activity
	
	
	

	Administration
	
	
	

	
	
	
	

	
	
	
	

	Total (CHF)
	(Total amount should be in CHF)
	(Total amount should be in CHF)
	



Certified by (person in charge of financial management) on (date)

Financial balance at 31 December XXXX: 

Total amount of unspent and/or uncommitted balance to be carried over to YYYY (the coming year), or deficit: _________ (CHF)
(Please remove either unspent and/or uncommitted balance or deficit as applicable)


a. If there is an unspent and/or uncommitted balance, please explain how it will be used for the coming year. 

b.	Please explain how the funding has been spent or committed, and compare this to the plan on which the funding request was based. Explain any significant changes in scope or timetable. 

For those RRIs not receiving funding from the Convention in XXXX, please provide the necessary information in the table below. 

Total planned budget for year XXXX: ______(CHF) (as submitted in last year’s plan)

Details of sources of income and amounts:
	Sources of income *
	Income received

	Name of income sources 
	amount 

	
	

	
	

	
	

	Total (CHF)
	Total amount should be in CHF



Detailed expenditure: 
	Budget Items
	Planned expenditure
	Actual expenditure (CHF)

	1.1 activity
	
	

	1.2 activity
	
	

	 
	
	

	
	
	

	Total (CHF)
	Total amount should be in CHF
	Total amount should be in CHF



Certified by (person in charge of financial management) on (date)


Total amount of unspent and/or uncommitted balance to be carried over to YYYY (the coming year), or deficit: _________ (CHF)
(Please remove either unspent and/or uncommitted balance or deficit as applicable)

*If the RRI cannot disclose financial details, please share with the Secretariat the audit reports or financial reports which were submitted to the governance bodies. Please note that the Secretariat needs to provide such information to the Standing Committee and the Conference of Contracting Parties to ensure the recognized RRI’s financial accountability, in accordance with Resolution XIII.9 paragraph 8.d.




5.	Work and activities planned for (coming year YYYY)

Provide a summary of the work planned by listing the Initiative’s activities, the results expected, verifiable indicators, sources of information to verify the achievement, and relevant strategic goals according to the format below:

	Objectives
	Activities
	Expected results/
outcomes
	Verifiable indicators
	Means of verification / source of information
	Relevant Ramsar Strategic Plan Goals (link)

	1. Objective one
	1.1 Activity planned 

	
	
	
	

	
	1.2 Activity planned 

	
	
	
	

	2. Objective two
	


	
	
	
	

	

	


	
	
	
	

	

	


	
	
	
	




6.	Financial plan for coming year YYYY

Provide financial information on forecasted/budgeted expenditure and income. If a currency other than Swiss francs (CHF) is used, please write each income or expenditure in the currency used and use the current exchange rate to convert the total sum to CHF. 

For those RRIs receiving funding from the Convention in XXXX, please provide the necessary information in the tables below. 

Total planned budget: ______ (CHF)

Details of planned income sources and amount: 
	Sources of income
	Forecast / budgeted income

	Ramsar core budget
	amount (currency)

	Other sources (please be specific if possible, such as donor’s name, project name )
	amount (currency)

	
	

	
	

	
	

	Total (CHF)
	Total amount should be in CHF



Details of planned expenditure:
	Activities
	Planned expenditure
	Sources of Income

	1.1 activity
	amount (currency)
	

	1.2 activity
	
	

	
	
	

	
	
	

	
	
	

	Total (CHF)
	Total amount should be in CHF
	



This report is certified by (responsible person for your RRI) on (date)


For those RRIs not receiving funding from the Convention in YYYY, please provide the necessary information in the table below. 

Total planned budget: ______ (CHF)

Details of planned income sources and amount: 
	Sources of income 
	Forecast / budgeted income

	Name of income sources
	amount (currency)

	
	

	
	

	
	

	
	

	Total
	Total amount should be in CHF



Details of planned expenditure:
	Activities
	Planned expenditure
	Sources of income *

	1.1 activity
	amount (currency)
	Name of sources

	1.2 activity
	
	

	
	
	

	
	
	

	
	
	

	Total (CHF)
	Total amount should be in CHF
	



This report is certified by (responsible person for your RRI) on (date)






Explanatory notes

1. Terms of reference of RRIs
Following Resolution XIII.9 paragraph 8, RRIs must develop terms of reference, which cover their own rules of procedure, structure, governance, membership, including the status of the Convention Secretariat’s participation in the RRI, and which should be consistent with the Resolutions and Recommendations of the Conference of Parties (Resolution XIII.9). Equivalent documents must cover the same items. 

2. Eligible for core funding from the Secretariat 
Following the Operational Guidelines, financial assistance to an RRI from the core budget is provided for a limited period of time, in principle only for a period corresponding to Resolution XIII. 9 paragraph 8.g). 

3. Items in activity tables
To fill out the table for undertaken activities and planned activities, please make sure that “Objectives”, “Activities”, “Results/outcomes”, “Verifiable indicators” and “Means of verification / source of information” are consistent with the submitted plan for the year. 

· Objectives: Please indicate a specific statement narrating a desired accomplishment or outcome (e.g. to improve capacity of the RRI members in the management of wetlands).

· Results/outcomes: Please indicate whether planned activities are completed or not. If you organized a workshop/seminar/training course, please specify the number of attendees including gender information (e.g. XX trainings were organized, XX people attended (XX women, XX men)). This information will enable assessment of achievements and results.

· Verifiable indicators: Indicators are to measure progress and achievement. Please include indicators to verify to what extent progress is being made towards results/outcomes and how those results/outcomes are achieved (e.g. the number of training courses, the number of publications).

· Means of verification / source of information: Please add means of verification, which show how the information about the indicator can be obtained (e.g. training reports, modules).

· Relevance to the Strategic Plan: Please indicate which of the goals of the Convention’s Strategic Plan each of the objectives most contributes to.

